FUNCTIONAL DESIGN SPECIFICATION

Price Book Automation

1. Executive Summary

AudioCodes publishes a comprehensive suite of Price Books every quarter, spanning global channel partners, North America distributors, and AudioCodes Monthly (ACM) subscriptions across 5 currencies and 2 regions. Today, this process is a 30-business-day manual marathon: 9+ output files regenerated from scratch, 5 currencies recalculated, and 15 validation rules checked by hand — even when only 6% of the underlying CPN data changed.

The reason the process is so expensive is structural, not effort-driven: business logic lives in VBA macros, hardcoded Python scripts, and undocumented Excel conventions. There is no live validation layer. There is no single source of truth. Errors propagate silently until a downstream reviewer catches them — often after the file has already been distributed.

This document presents a three-phase transformation that protects revenue, eliminates manual handoffs, and builds a pricing capability that scales without adding headcount.

- Phase A delivers a live validation layer directly on the PB Draft file — real-time field checks, pricing anomaly alerts, and multi-currency previews as the manager types. This is the first deliverable and protects every downstream step by catching errors at the source.

- Phase B automates the existing process end-to-end — all 15 QA rules scripted, support items calculated automatically, ACM Price Book generated programmatically, NA uplift applied via code, and Eyal's post-macro edits eliminated.

- Phase C replaces the Excel-centric workflow with a modern, API-integrated platform — a unified data model, a web interface for PM input, on-demand Price Book generation in any currency or region, and an AI anomaly detection engine.

| ~4k CPN lines managed per quarter | 13 Output files generated each cycle | 30 Business days current cycle time | 6% Lines that change per quarter |
| --- | --- | --- | --- |

2. Why This Initiative — and Why Now

The business case is straightforward: the same 9+ output files must be fully regenerated, validated, and distributed each quarter regardless of how few lines actually changed. In Q2-26v1, only 260 out of 3,854 CPN lines were modified — yet 100% of the pipeline had to run. That structural inefficiency is the root cause, and it compounds every quarter.

The business case in one paragraph

Every quarter the team runs the same 8-stage pipeline regardless of change volume. A single missed step — a wrong formula in the EUR rate cell, an overlooked CHAMPS exclusion, a support item not recalculated — cascades through all downstream files and reaches channel partners in a corrupted state. The manual correction cycle can delay the release by days. Phase A eliminates the risk of errors reaching downstream. Phase B eliminates the manual pipeline. Phase C eliminates the constraint of Excel entirely.

Why this specifically — what we save and what we gain

- Time saved: Current cycle is ~30 business days. Phase B target is 3–5 days for the same outputs. Phase C enables same-day generation on demand.

- Errors eliminated: Zero manual copying between files. Zero missed QA rules. EUR, AUD, GBP, ILS, and NA prices calculated and verified by code, not by eyeballing.

- Headcount unchanged: The same team handles growing CPN volumes — new products, new regions, new currencies — with configuration changes instead of additional manual work.

- Partner experience improved: Partners receive accurate, timely price books with full version history and a pre-release v0 30 days before the effective date — consistently, every quarter.

- Oracle Fusion updated automatically: Version updates (new, updated, deleted CPNs), ACM relationships, support end dates — pushed from the pipeline, not entered row by row.

Why now

Four conditions converged in 2026 that make this the right time:

- The Python tooling is already partially in place. ACM creation script and the support items Python script demonstrate that the business logic can be expressed in code. Phase B formalizes and extends what already exists.

- The Agile and Oracle Fusion APIs are stable. Picklist sync with Agile and Fusion updates via trigger file are proven patterns. Phase C upgrades these to live API bindings — no new integration risk.

- Each quarter of delay is measurable waste. The Q2-26v1 cycle consumed the same effort as a quarter with 1,000 changed lines. The sooner Phase B is live, the sooner that waste stops.

- The CPQ project is a parallel initiative that depends on — and benefits from — this automation. State that a structured, API-integrated Price Book pipeline is a prerequisite for CPQ to function correctly, and that both projects should be treated as coordinated workstreams.

3. The Challenge — Where We Are Today

Today, every step of the Price Book process requires significant manual intervention. Business logic is embedded in VBA macros and Python scripts that only a few people can maintain. QA is a 15-point manual checklist applied after PMs have already built their changes on top of potentially incorrect data. There is no real-time visibility into what changed, why it changed, or whether the outputs are consistent.

| Current Pain Point | Business Impact |
| --- | --- |
| Full pipeline regenerated for every change | Only 6% of CPNs changed in Q2-26v1, yet 100% of files required manual regeneration, validation, and distribution. The pipeline cannot selectively process only what changed. |
| No live validation at input | Errors in CPN format, pricing, or mandatory fields are only caught during the 15-step manual QA gate — after PMs have already built their quarterly edits on top of incorrect data. |
| Manual EUR/AUD/GBP/ILS/NA calculation | Currency prices are verified by comparing Excel formulas to a reference rate cell. A wrong rate or a copy-paste error propagates silently into all downstream files. |
| ACM script uses deprecated pandas methods and hardcoded mappings | Adding a new product requires a code change in the Python script, not a configuration entry. The script breaks on pandas 2.0+ without a developer fix. |
| Support items calculated manually | 9 support items per CPN (Hardware + Software) must be calculated and entered by hand each quarter. PMs script automates this but is not yet integrated into the pipeline. |
| Eyal's post-macro edits are undocumented tribal knowledge | After the VBA macro runs, CHAMPS lines must be removed from ACTS files and vice versa. This step depends on one person knowing the rules — there is no automated enforcement. |
| ECCN/CCATS/HS Code updates require manual identification | New CPNs requiring export control classification are identified by reading the status column. Eytan and Ishay are not automatically notified — lines are missed. |
| No cross-file version audit | Version Updates sheets exist in 3+ separate files (ACTS, CHAMPS, NA, ACM) with no cross-validation. A discrepancy between the NA and ACM change logs requires manual inspection of multiple workbooks. |
| Oracle Fusion updated row by row | Every new CPN, every price change, every ACM relationship end date must be entered in Oracle Fusion manually via an Excel trigger file. There is no API-based automation. |
| Partner mailer created fully manually | The Price Book Updates PPT sent to partners is assembled manually by PMs up to 2 weeks before the effective date — creating a separate, unvalidated deliverable with no automated source of truth. |

4. The Vision — End-to-End Automation & Intelligence

The future state is a fully automated Price Book pipeline that eliminates manual handoffs, enforces business rules consistently, and provides on-demand generation in any currency or region. The architecture flows through five stages: a unified PB Draft Database as the single source of truth → an Auto Generator that applies all business rules → 13 output files across 5 currencies → automatic Fusion/Oracle sync → a live Pricing Intelligence Dashboard for QA and anomaly detection.

The transformation in three phases

| GREEN | Current State — Active Manual Process The baseline: 8-stage manual pipeline executed by the team each quarter. Business logic in VBA, Python, and undocumented Excel conventions. No live validation. |
| --- | --- |
| PHASE A | Live QA on PB Draft — Protect the Source Real-time field validation, pricing anomaly detection, and multi-currency previews as the manager edits the PB Draft file. First deliverable. Protects every downstream step. |
| PHASE B | Automation — Same Process, Zero Manual Work Replicate the existing 8-stage workflow end-to-end but remove all manual steps. All 15 QA rules scripted. Support items automated. ACM PB generated programmatically. NA uplift via code. Eyal's edits automated. Target: 3–5 business days for a full cycle. |
| PHASE C | Transformation — Beyond Excel, Into an Integrated Platform Unified data model replaces dual PM PB + Macro PB file structure. Web interface + chatbot for PM input. On-demand generation from a single pipeline run. Live API integration with Agile and Oracle Fusion. AI anomaly detection engine. Same-day generation capability. |

5. Stage Drilldown — From Manual Pipeline to On-Demand Platform

The eight-stage view below shows how the initiative changes each step. The current manual process is shown in the first column. Phase B automates each step with zero change to outputs. Phase C replaces the Excel-centric foundation with a platform that generates any output on demand.

| Stage | Owner | Today (Manual) | Phase B (Automated) | Phase C (Platform) |
| --- | --- | --- | --- | --- |
| Stage 1 PM Input | PMs | PMs edit shared Excel file (co-authoring, desktop app). ECCN/CCATS/HS Code updated manually by Eytan & Ishay. No validation as they type. | Live QA layer validates every field in real time as PMs edit. ECCN/CCATS/HS Code flagged automatically for Eytan & Ishay when new CPNs are added. | Web interface + chatbot replaces direct Excel editing. All fields validated on entry. Picklist values enforced via live Agile API. |
| Stage 2 QA Gate | Manager | 15 manual validation rules applied by hand before handoff. Errors found hours or days after PMs have already edited. | All 15 rules scripted into a single automated pre-release gate. Zero manual QA intervention. Gate runs in seconds, not hours. | QA is a continuous CI gate — every save triggers validation. No separate gate step needed. |
| Stage 3A Support Items | PMs | 9 support items per HW/SW CPN calculated manually each quarter using PMs Python script. | PMs script integrated into the automated pipeline. Triggered automatically on every cycle. Zero manual execution. | Support items calculated from the unified data model in real time as CPNs are entered. |
| Stage 3B Macro PB Build | Manager | PM PB content copied into Macro PB Master file. Cover tab, Version Updates tab, EOS tab all updated by hand. | Script-based assembly replaces manual copy-paste. All tabs constructed programmatically from source data. | ETL pipeline assembles the master data model directly. No intermediate Excel file. |
| Stage 4 Macro Execution | Eyal | VBA macro generates ACTS/CHAMPS USD/EUR. Eyal manually removes cross-category lines afterward. | Macro replaced by parameterized code. Cross-category rules applied automatically. Eyal's edits fully automated. | Pipeline generates any output file on demand with region, currency, and category as parameters. |
| Stage 5 ACM Generation | PMs | ACM_PB_creation_main.py run manually. ACM Version Updates built from script output. Sent to Meital for approval. Currency variants built manually. | Refactored Python script runs automatically. ACM PB built from previous version + version updates. Currency variants generated programmatically. | ACM PB integrated into the unified pipeline. All currencies generated from one parameterized run. Meital approval via web portal. |
| Stage 6 NA Price Books | Manager | ACTS USD copied, NA uplift applied via VLOOKUP. Device pricing reviewed by Nir. Flat tab updated manually. | NA uplift applied programmatically (+25% HW, +15% M9K, +10% TAA ≤$7,500). Nir's quarterly device pricing fed via structured file. NA price visible to PMs during input. | NA prices calculated on entry. PMs see NA price with option to edit (unlike auto-calculated EUR/GBP/ILS). Additional output files generated in this stage: Nuera Price Book and Federal Price Book — both produced programmatically from the same pipeline run, parameterized by region and category. |
| Stage 7 Distributor PB | Manager | NA ACTS USD copied. Distributor discount added via VLOOKUP. Net prices calculated and pasted manually. | Distributor discount applied programmatically from reference file. Net prices calculated and written automatically. | Distributor PB generated on demand from the unified data model with discount rules as configuration. |
| Stage 8 Review & Release | Manager | Oracle Fusion updated row by row (version updates, ACM relationships, end dates). Pricebook mailer PPT created manually by PMs. | Fusion updated automatically via Excel trigger file + scripted sync. Pricebook mailer PPT auto-generated from version update log. | Oracle Fusion updated via live API. PPT generated from pipeline output. Distribution triggered automatically on effective date. |

6. System Architecture — Future State Pipeline

The future state architecture is organized into four layers: Input & Validation, Processing & Logic, Output Generation, and Intelligence & Delivery. Every component referenced later in the document maps to a layer shown below. The platform is built to be configuration-driven — adding a new currency, region, or output format requires a configuration change, not a code change.

Layer 1 — Input & Validation

All Price Book data originates from PM edits to the PB Draft. In Phase A, a live validation add-in provides real-time feedback as PMs type. In Phase C, a web interface replaces direct Excel editing entirely.

- PM PB Excel Add-In (Phase A/B): Office.js add-in validates every cell edit in real time. Connects to the validation engine via a lightweight REST API. Alerts appear inline — no separate QA step needed.

- Web Interface + Chatbot (Phase C): React web application replaces direct Excel editing. PMs enter new CPNs, update prices, and view NA/EUR/AUD/GBP/ILS prices as they type. Chatbot assists with lookups and data entry.

- Agile API Integration (Phase C): Picklist values (Discount Level, CPN Type) are validated against live Agile on every save — eliminating the manual comparison step.

Layer 2 — Processing & Logic

Business rules that today live in VBA macros, Excel formulas, and undocumented conventions are expressed as versioned, testable code. All logic is parameterized — region, currency, and category are inputs, not hard-coded values.

- QA Validation Engine: 15 validation rules scripted as a single pre-release gate. Each rule is independently configurable. New rules added without touching existing logic.

- Support Items Calculator: PMs Python script formalized as a pipeline component. Inputs: new/updated HW+SW CPNs. Outputs: 9 support item CPNs per qualifying line, with pricing calculated from base MSRP.

- ACM Generation Engine: Refactored ACM_PB_creation_main.py. Runs on pandas 2.0+. Product-to-abbreviation mappings externalized to a configuration file — no code change for new products.

- ETL Pipeline (Phase C): Scheduled and on-demand pipeline replaces the VBA macro. Parameterized by region, currency, category, and version. Generates all 13 output files from a single run.

Layer 3 — Output Generation

Every output file is generated programmatically from the same source data. File format (Excel, PDF), currency, region, and category are parameters — not separate manual processes.

- 15 output files: ACTS USD/EUR, CHAMPS USD/EUR, NA ACTS USD, NA Master Distributor, ACM USD/EUR/GBP/AUD/ILS, Nuera Price Book, Federal Price Book, Version Updates, ACM Version Updates.

- Oracle Fusion sync (Phase B/C): Version updates (new, updated, deleted), ACM relationship end dates, new ACM items with UOM, new ACM relationships — pushed automatically, not entered row by row.

- Pricebook Mailer PPT (Phase B/C): Auto-generated from the Version Update log. PMs review and approve via web portal before distribution.

- That pipeline outputs (pricing data, version updates) must also be exposed as inputs to the CPQ project — whether via API, structured file export, or a shared data model integration.

Layer 4 — Intelligence & Delivery

- Pricing Intelligence Dashboard (Phase C): Visual verification tool for PMs. Filter by model, compare versions side-by-side, verify NA uplift, check currency consistency, view ACM ratio scatter plot.

- AI Anomaly Detection Engine (Phase C): Pattern-based engine learns suffix/prefix pricing relationships per product family. Flags deviations from established per-family patterns with plain-English explanations before release.

- Version History & Audit Log (Phase C): Every CPN change, every pricing decision, every output generation logged with timestamp, author, and before/after values. Unified across ACTS, CHAMPS, NA, and ACM.

7. Phase A — Live QA on PB Draft: Deep Dive

PHASE A — Live QA on PB Draft Priority: Protect the source. Validate as you type, not after the fact.

Phase A delivers a live validation layer directly to the PB Draft file. Before any automation of downstream steps, the priority is to ensure that PMs receive a clean, validated baseline before they begin their quarterly edits. Today, errors are only caught during the 15-step manual QA gate — after PMs have already built their changes on top of potentially incorrect data.

In Phase A, PMs continue working in Excel exactly as today. To add a new CPN, PMs copy an existing line — same workflow as the current process. The add-in validates the new row in real time as the PM fills in the fields. No workflow change is required from the PM side.

7.1  Live Field Validation

A lightweight Office.js add-in connects to the validation engine API on every cell edit. Validation results appear inline as colored cell borders and a sidebar alert panel — PMs do not need to switch to a separate tool or run a separate check.

| CPN format check |  | Every keystroke in CPN column | CPN exceeds 20 characters / contains spaces / not uppercase |
| --- | --- | --- | --- |
| Mandatory field check |  | On cell leave | Description / MSRP USD / CPN Type are required for all new rows |
| Duplicate CPN detection |  | Every keystroke in CPN column | CPN already exists in rows above (before the line is saved) |
| EUR price accuracy |  | On MSRP USD or D10 rate change | Calculated EUR deviates from MSRP USD ÷ D10 rate by >0.01 |
| AUD / GBP / ILS / NA preview |  | On MSRP USD change | Live calculated value shown in sidebar — non-editable preview |
| Prices at range boundaries should end in 990 rather than 1000 |  | (e.g., $990 not $1,000; $4,990 not $5,000). Any price ending in a round thousand should be flagged as a likely formatting anomaly. |  |
|  |  | On Description cell edit | Alerts if description exceeds allowed character limit |
| Merged cell check |  | On any cell edit | Warns if merged cells are detected in the active sheet |
| Notes keyword scan |  | Notes keyword scan | Alert is active for as long as the note alert is active disappears immediately as approved. |
| External link detection |  | On paste operation | Flags any cell containing an external workbook reference |
| Quarterly currency rate reminder |  | Once per quarter — fires when the manager (D10 rate setter) opens the file for the first time in a new quarter | Alert shown only to the manager who sets the D10 rate: "Please verify currency rates before editing prices this quarter." Dismissible. Does not fire again until next quarter. |

- Beyond rule-based validation, Phase A includes a learning anomaly engine that understands pricing relationships within the catalog. It detects deviations that no static checklist can anticipate.

- Suffix/prefix pricing patterns: The engine learns that CPNs ending in '_PS' typically cost $10 more than their base, '/R' variants are 1.5× the base price, and so on. Any deviation from an established pattern triggers an alert with the expected vs. actual price shown.

- Category-level price drift: If a product group's average price moves by more than 15% versus the prior quarter, the engine flags the category for human review before release.

- ACM ratio validation: ACM MSRP × 12/36 is compared to CAPEX MSRP. Any ACM line where the maintenance ratio falls outside the expected range triggers an alert.

- New CPN baseline alert: When a new CPN has no price history, the engine compares it to the median price of the nearest product family and flags significant outliers.

- New CPNs requiring export control classification are automatically identified by the validation engine (status = "new"). Eytan and Ishay are notified with a direct link to the affected rows — no manual scanning of the status column.

- Trigger: Any row where Status = "new" and ECCN, CCATS, or HS Code columns are empty.

- Action: The row is highlighted in Excel (same highlight color as other Phase A alerts). Eytan and Ishay see the highlight and know those rows need classification. No email in Phase A.

- Picklist support: ECCN and HS Code fields that have defined picklist values display an enforced dropdown — free-text entry is blocked.

- New PS Required Field — New Mandatory Field in Phase A

- A new mandatory field "New PS Required" is added to the PM PB in Phase A. This field is mandatory for all CPN types except Service items.

- Values: Y / N. Mandatory on all new CPNs where CPN Type ≠ Service.

- Trigger: When New PS Required = Y, the row is highlighted in Excel (same color as ECCN highlight) to flag it for the PS team.

- PS team notified: Meir and Sharona — they see the highlighted rows and know these CPNs require PS attention.

- Phase A behavior: Highlight only, same as ECCN. No email notification in Phase A.

8. Phase B — Automation Deep Dive

PHASE B — Automation Same process. Same outputs. Zero manual effort.

Phase B automates the existing 8-stage pipeline end-to-end. Every output remains identical to what the team produces today; the effort to produce it changes fundamentally. All business logic is expressed as versioned Python code — no VBA, no undocumented Excel formulas, no tribal knowledge dependencies.

8.1  QA Automation Script

All 15 pre-release validation rules are scripted into a single automated gate that runs in seconds before any macro or generation step begins. The script outputs a structured report: passed rules, failed rules, affected rows, and a recommended action for each failure.

| # | Validation Rule | Field(s) Checked | Action on Failure |
| --- | --- | --- | --- |
| 1 | CPN format check | CPN column | Block release — list all non-compliant CPNs with row numbers |
| 2 | CPN length check | CPN column | Block — CPNs exceeding 20 characters listed |
| 3 | Duplicate CPN detection | CPN column | Block — duplicate pairs listed with row numbers |
| 4 | Mandatory field completeness | CPN, Description, MSRP USD, CPN Type, line status, Remarks In case of Update/Delete, product group, product, category, discount level | Block — missing fields listed per row |
| 5 | EUR price accuracy | MSRP USD, EUR price, D10 rate | Warn — EUR deviates from MSRP USD ÷ D10 rate by >0.01 |
| 6 | AUD price accuracy | MSRP USD, AUD price, AUD rate | Warn — AUD price inconsistency flagged |
| 7 | GBP price accuracy | MSRP USD, GBP price, GBP rate | Warn — GBP price inconsistency flagged |
| 8 | ILS price accuracy | MSRP USD, ILS price, ILS rate | Warn — ILS price inconsistency flagged |
| 9 | NA price accuracy | MSRP USD, NA price, uplift rule | Warn — NA uplift not matching expected rule for CPN type |
| 10 | Notes keyword scan | Notes column | Warn — rows containing % or 'Discount' flagged |
| 11 | External link detection | All cells | Block — any external workbook references listed |
| 12 | Merged cell check | All cells | Block — merged cells incompatible with macro execution |
| 13 | ECCN/CCATS/HS Code completeness | ECCN, CCATS, HS Code for new CPNs | Notify Eytan & Ishay — list of new CPNs missing classification – will dispaly with the list of new CPN – with the message - “Need to notify Eytan & Ishay for - CPN 1 CPN 2” |
| 14 | EOS CPN check | Deleted CPNs with support items | Warn — deleted CPNs that have support items requiring EOS update |
| 15 | Version Updates consistency | Status column (New/Update/Delete) | Warn — rows with Status but no price/description change detected |
| 16 | Detecting the range anomalies: ranges should end with 990 i/o 1000 | All cells | (e.g., $990 not $1,000; $4,990 not $5,000). Any price ending in a round thousand should be flagged as a likely formatting anomaly. |

8.2  Support Items Automation

PMs Python script for support item calculation is formalized as an integrated pipeline component. It runs automatically after the QA gate passes, with no manual script execution required.

- Input: All new and updated CPNs with Status = "new" or "update" where CPN Type = Hardware or Software.

- Logic: For each qualifying CPN, 9 support item variants are calculated based on documented pricing rules (ACTS standard support, CHAMPS standard support, per-unit pricing tiers, and duration variants).

- Output: New support item rows appended to the master data, ready for inclusion in the Macro PB Build step. Each support item linked to its parent CPN.

- The full parent-child relationship schema between CAPEX CPNs and their generated PS CPNs is defined in Section 8.2.1 below.

- EOS handling: Deleted CPNs that have existing support items are flagged for EOS tab update — the EOS entry is constructed automatically with the deletion date.

#### 8.2.1 CAPEX CPN to PS CPN Relationship Table

Purpose: A dedicated relationship table links every CAPEX (HW/SW) CPN to its generated PS (Professional Services) CPNs. This table is the authoritative reference used by the pipeline, Oracle Fusion sync, and the Phase C unified data model to maintain and validate parent-child CPN relationships.

When it's populated: The table is written by the Support Items Calculator (Section 8.2) as part of every pipeline run. One row is created per support item generated.

Schema:

| Field | Type | Description / Sample |
| --- | --- | --- |
| relationship_id | UUID | Primary key, auto-generated per relationship record |
| parent_capex_cpn | STRING(20) | The HW or SW CPN that triggered support item generation. Example: HW-M9K-4010-8 |
| parent_cpn_type | ENUM | HW / SW — the CPN type of the parent |
| parent_msrp_usd | DECIMAL(18,2) | MSRP USD of the parent at time of generation. Example: 8500.00 |
| ps_cpn | STRING(20) | The generated PS/support CPN. Example: HW-M9K-4010-8-S1 |
| ps_type | ENUM | ACTS-STD / ACTS-PRE / CHAMPS-STD / CHAMPS-PRE / (and remaining 5 variants) — identifies which of the 9 support types this row represents |
| ps_msrp_usd | DECIMAL(18,2) | Calculated MSRP of the PS CPN. Example: 1700.00 |
| version_created | STRING | The pipeline version that created this relationship. Example: Q2-26v1 |
| version_deleted | STRING | The pipeline version in which the parent CPN was deleted (Status = Delete). NULL if still active. |
| eos_flag | BOOLEAN | True if parent CPN has been deleted and an EOS entry was created for this relationship |
| eos_effective_date | DATE | EOS effective date (matches version release date). NULL if not EOS. |
| fusion_relationship_id | STRING | Oracle Fusion relationship ID, returned after the support relationship is synced to Fusion (Section 9.3 / Oracle Fusion sync). NULL until sync is completed. |
| created_at | DATETIME | UTC timestamp when this relationship was created by the pipeline |

Business rules:

- Every qualifying parent CPN (CPN Type = HW or SW, Status = New or Update) must have exactly 9 rows in this table — one per support type variant.

- If a parent CPN is deleted (Status = Delete), all related rows are updated: version_deleted is set, eos_flag = true, and eos_effective_date is populated. The rows are not deleted — they are retained for audit.

- The fusion_relationship_id is populated after the Oracle Fusion sync step (Stage 8) confirms the relationship was successfully created in Fusion.

- This table is the source for the Fusion sync payload described in Section 9.3 (update_type = support_relationship).

8.3  ACM Price Book Automation

The ACM_PB_creation_main.py script is refactored to run on pandas 2.0+, with all product-to-abbreviation mappings externalized to a configuration file. The entire ACM generation flow is automated.

- Step 1 — Identify changes: Compare current general PB against previous ACM PB version. Identify price changes and new CPNs (similar logic to support item identification).

- Step 2 — CAPEX-to-ACM mapping: Map CAPEX CPNs to ACM items using a ±2% MSRP deviation matching rule. Unresolved mappings flagged for human review.

- Step 3 — Generate ACM Version Updates: Construct the ACM Version Updates tab from the delta between the current and previous ACM PB version.

- Step 4 — Build ACM_USD_PRICEBOOK + Uploadable Flat: From ACM Version Updates and previous ACM PB version, build the complete USD price book and the Uploadable Flat tab.

- Step 5 — Currency variants: EUR, GBP, AUD, ILS, and USD variants generated from the approved USD base using current exchange rates.

- Step 6 — Meital approval workflow: Draft ACM PB sent for Meital's approval. In Phase C, approval is via web portal with tracked decision and timestamp.

8.4  NA Uplift Automation

NA regional pricing rules are applied programmatically across all categories. Nir's quarterly device pricing file is consumed via a structured input format — no manual VLOOKUP required.

| CPN Category | Uplift Rule | Exception Handling |
| --- | --- | --- |
| Hardware / Accessories | +25% over ROW ACTS USD MSRP | Nir's device pricing file overrides calculated uplift for specific device SKUs |
| M9K products | +15% over ROW ACTS USD MSRP | Applied to all CPNs matching the M9K product family prefix |
| TAA products ≤ $7,500 | +10% over ROW ACTS USD MSRP | TAA flag must be set in the CPN data; price cap enforced at $7,500 pre-uplift |
| ACM items (both general and ACM PB) | Same uplift rules as parent CAPEX category | NA ACM price derived from NA CAPEX price, not ROW ACM price |
| No Charge items | $0 — no uplift applied | Special value handled explicitly; not calculated from MSRP |
| Quotation items | $1 — no uplift applied | Special value handled explicitly |
| ACM-PB items | Carried as-is from ACM PB | Not subject to NA uplift based on rules; ACM-PB flag must be set in CPN data |

#### 8.5 Configuration-Driven Price Book Engine

PHASE B — Config-Driven Engine One file to rule them all. New price book type in minutes. No developer needed.

##### Overview

Every price book type — today and in the future — is defined in a single configuration file. The pipeline code never hardcodes price book logic. It reads the config file on every run and applies whatever rules are defined there.

This means:

- Adding a new price book type requires editing one file, not touching any code

- Changing an uplift rule, a discount %, or a field condition requires editing one file

- A non-developer (PM lead, pricing manager) can make any of these changes in under 5 minutes

- The developer does not need to be involved for any business logic change

This is the single most important architectural decision in Phase B. Every price book — ACTS, CHAMPS, NA, ACM, Nuera, Federal, and any future type — is just a row in this file with its own rules.

##### The Configuration File — Structure

The config file lives at a fixed, well-known path (e.g. config/pricebook_definitions.xlsx or config/pricebook_definitions.json). It has one row per price book type. Each row defines:

| Field | What It Contains | Example |
| --- | --- | --- |
| pricebook_id | Unique identifier for this price book type | NA_ACTS_USD |
| pricebook_name | Human-readable label | NA ACTS — USD |
| base_pricebook | Which price book this one is derived from | ACTS_USD |
| region | ROW / NA / Federal / Nuera / Custom | NA |
| currency | USD / EUR / GBP / AUD / ILS | USD |
| category_filter | Which CPN categories to include | ACTS |
| exclude_categories | Categories to strip out | CHAMPS, AHR |
| uplift_field | Which field the uplift logic applies to | MSRP_USD |
| uplift_rules | The uplift logic — one rule per CPN type or category | See below |
| special_values | How to handle $0 / $1 / No Charge / Quotation items | NO_CHARGE=0, QUOTATION=1 |
| output_format | Excel template to use for this price book | template_NA_standard.xlsx |
| active | Y/N — whether this price book is generated this cycle | Y |
| notes | Free-text explanation — for non-developers | Federal-specific rules, reviewed by Nir |

##### Uplift Rules — How the Logic Is Defined

The uplift_rules field in the config accepts a simple, human-readable rule string. No Python. No code. Any pricing manager can read and edit it.

Rule syntax:

FIELD [CONDITION] → DIRECTION AMOUNT TYPE

Examples:

| Rule String | What It Means |
| --- | --- |
| CPN_TYPE = HW → UP 25% | Hardware CPNs: add 25% to the base price |
| PRODUCT_FAMILY = M9K → UP 15% | M9K family: add 15% |
| TAA_FLAG = Y AND MSRP_USD <= 7500 → UP 10% | TAA-flagged items up to $7,500: add 10% |
| CPN_TYPE = SW → UP 8% | Software CPNs: add 8% |
| DISCOUNT_LEVEL = DIST → DOWN 12% | Distributor tier: subtract 12% |
| REGION = Federal → UP 5% | Federal-specific override: add 5% |
| CPN_TYPE = SERVICE → FLAT 0 | Service items: always $0 |
| DEFAULT → UP 0% | Everything else: no change (pass through) |

Rules are evaluated top to bottom. The first matching rule wins. If no rule matches, the DEFAULT rule applies. This makes the logic predictable and auditable — a non-developer can trace exactly what happened to any price.

##### Full Example — Config Rows for Current Price Book Types

| pricebook_id | base_pricebook | region | currency | category_filter | uplift_rules |
| --- | --- | --- | --- | --- | --- |
| ACTS_USD | (source) | ROW | USD | ACTS | DEFAULT → UP 0% |
| ACTS_EUR | ACTS_USD | ROW | EUR | ACTS | DEFAULT → FX D10_RATE |
| CHAMPS_USD | (source) | ROW | USD | CHAMPS | DEFAULT → UP 0% |
| CHAMPS_EUR | CHAMPS_USD | ROW | EUR | CHAMPS | DEFAULT → FX D10_RATE |
| NA_ACTS_USD | ACTS_USD | NA | USD | ACTS | CPN_TYPE=HW → UP 25% / PRODUCT_FAMILY=M9K → UP 15% / TAA_FLAG=Y AND MSRP<=7500 → UP 10% / DEFAULT → UP 0% |
| NA_DISTRIBUTOR | NA_ACTS_USD | NA | USD | ACTS | DISCOUNT_LEVEL=DIST → DOWN 12% / DEFAULT → UP 0% |
| NUERA | ACTS_USD | Nuera | USD | ACTS | DEFAULT → UP 0% (Nuera-specific template applied) |
| FEDERAL | NA_ACTS_USD | Federal | USD | ACTS | REGION=Federal → UP 5% / DEFAULT → UP 0% |
| ACM_USD | (ACM source) | ROW | USD | ACM | DEFAULT → UP 0% |
| ACM_EUR | ACM_USD | ROW | EUR | ACM | DEFAULT → FX D10_RATE |

##### How to Add a New Price Book Type — Step by Step (No Developer Needed)

- Open config/pricebook_definitions.xlsx

- Add a new row at the bottom

- Fill in the columns:

  - pricebook_id — give it a unique name (e.g. LATAM_ACTS_USD)

  - base_pricebook — which existing price book to derive from

  - region / currency — what region and currency

  - category_filter — ACTS / CHAMPS / ACM / ALL

  - uplift_rules — write the rules using the syntax above

  - output_format — choose an existing template or request a new one

  - active — set to Y

- Save the file

- On the next pipeline run, the new price book is generated automatically

Total time: under 5 minutes. Zero code change required.

##### How to Change an Existing Rule

Same process — open the config file, find the row for the price book you want to change, update the uplift_rules field, save. The change takes effect on the next pipeline run.

Example: Nuera uplift changes from +0% to +7% for Hardware:

Before: DEFAULT → UP 0% After: CPN_TYPE=HW → UP 7% / DEFAULT → UP 0%

That is the entire change. No developer. No deployment. No code review.

##### What Happens in the Code

The pipeline reads the config file at the start of every run. For each active row:

- Loads the base_pricebook as the source dataset

- Applies the category_filter — includes only the specified categories

- Applies the exclude_categories — strips out the specified categories

- Evaluates the uplift_rules top-to-bottom for each CPN row — applies the first matching rule

- Handles special_values (No Charge = $0, Quotation = $1, etc.)

- Applies the output_format template (column widths, headers, cover tab, font rules)

- Writes the output file

The code has zero hardcoded price book names. If the config file has 10 rows, 10 files are generated. If it has 20 rows, 20 files are generated. The code does not know or care how many price books exist — it just processes whatever the config says.

##### Audit & Change History

Every change to the config file is tracked. The pipeline logs:

- Which version of the config was used for each pipeline run

- What the uplift_rules value was at the time of each run

- Before/after values when a rule is changed

This means that if a partner questions why their price changed between Q1 and Q2, you can open the audit log and show exactly which rule changed, who changed it, and when.

The cross-category line removal rules that Eyal applies manually after every macro run are encoded as a configurable rule set. The automation runs immediately after output file generation, before any review step.

- ACTS files: All CHAMPS-only lines removed automatically. All AHR lines removed. Rule applied to both ACTS USD and ACTS EUR.

- CHAMPS files: All ACTS-only lines removed. All AHR lines removed. Rule applied to both CHAMPS USD and CHAMPS EUR.

- Font-color rules: Post-macro font color painting applied programmatically — Status/Remarks columns removed, font color rules applied per documented category definitions.

- Full price book design: Column widths, formatting, header rows, and cover tab layout applied consistently across all output files from a shared template configuration.

8.6  Agile Picklist Sync

Discount Level and CPN Type picklist values are validated automatically against live Agile before each release cycle. The manual comparison step is eliminated.

- Scope: Discount Level and CPN Type fields across all CPN rows.

- Sync direction: Agile is the master. Any value in the PB Draft not present in the current Agile picklist is flagged as invalid during the QA gate.

- Alert: Mismatched values listed with the CPN, the invalid value, and the valid options from Agile.

8.7  Pricing Intelligence Dashboard

The visual verification dashboard gives PMs and reviewers interactive tools to verify pricing strategy before release. Delivered in Phase B as part of the QA automation tooling.

Dashboard Capabilities

- Filter and highlight specific product models, categories, or CPN types instantly — replacing manual scrolling/filtering through 3,854+ rows - Side-by-side price comparison across versions (Q1 vs Q2, v0 vs v1) with visual diff highlighting for every changed CPN - Price distribution charts by product group: scatter plots, histograms, and box plots that reveal outliers at a glance - NA uplift verification view: overlay ROW and NA prices to confirm the correct uplift % was applied per category (+25% HW, +15% M9K, +10% TAA) - Currency consistency check: visual comparison of USD, EUR, GBP, ILS, and AUD prices to confirm conversion rates were applied uniformly across all rows - ACM pricing scatter plot: CAPEX MSRP vs. ACM M36 pricing to verify calculated maintenance ratios. Formula: ACM MSRP × 12/36 vs. CAPEX MSRP — expected range shown as a reference band - Export any filtered view or chart for review or audit documentation (Excel or PDF)

9. Phase C — Platform Transformation: Deep Dive

PHASE C — Transformation Transform the foundation. One source of truth. On-demand generation.

Phase C moves AudioCodes from an Excel-centric workflow — where business logic lives in VBA macros, spreadsheet formulas, and manual file operations — to a modern, platform-agnostic pipeline. The PB Draft entity model (PB Draft records, Notes linked by Product, Support Items, Range tables) described in the PB Draft General document is realized in a unified database with API integrations to Agile and Oracle Fusion.

9.1  Unified Data Model

The dual PM PB + Macro PB file model is replaced by a single, structured source of truth. Every CPN, every pricing rule, every version history record lives in one place. Output files are generated from this model on demand — they are never edited directly.

| Entity | Key Fields | Relationships | Notes |
| --- | --- | --- | --- |
| PB Draft Record | CPN, Description, MSRP USD, CPN Type, Status, ECCN, CCATS, HS Code, Discount Level, line status, Remarks In case of Update/Delete, product group, product, category, discount level | → Notes (by Product), → Support Items (auto-generated), → Range Pricing | Single row per CPN. Status tracks the lifecycle: Draft → Validated → Released. |
| Support Item | Parent CPN, Support Type (ACTS/CHAMPS), Duration, Price | → PB Draft Record (parent) | 9 variants per qualifying HW/SW CPN. Auto-generated by the Support Items Calculator. |
| Notes | Note text, Product link, Category, Effective version | → PB Draft Records (by Product) | Notes linked to products, not to individual CPNs. Shared across all CPNs in a product family. |
| Range Pricing | CPN, Quantity break, Price per unit | → PB Draft Record | Range-based pricing lookups for volume discount structures. |
| Version Record | Version ID (e.g. Q2-26v1), Effective date, Release type (v0/v1), Changed CPNs | → PB Draft Records (delta) | Immutable once released. v0 = pre-release (30 days before), v1 = effective version. |
| Output File | File type, Currency, Region, Version ID, Generated timestamp, S3/SharePoint path | → Version Record | Generated on demand. Never edited manually. All 13 file types covered. |
| ACM Record | ACM CPN, CAPEX CPN link, MSRP by currency, UOM, Relationship end date | → PB Draft Record (parent CAPEX) | Maintained separately from the general price book. Includes all ACM relationship data for Oracle Fusion. |

9.2  Web Interface & PM Input

A React web application replaces direct Excel editing. PMs enter new CPNs, update prices, and mark lines for deletion via a structured form interface. The chatbot assists with lookups, data entry, and answering pricing questions.

- Structured entry form: All CPN fields presented as a validated form. Picklist fields enforced. ECCN/CCATS/HS Code shown as enforced dropdowns with values from Agile.

- Live price preview: As the PM enters MSRP USD, the system immediately shows the calculated EUR, AUD, GBP, ILS, and NA prices based on current rates. NA price shown with an edit option.

- Chatbot assistant: PMs can ask questions in natural language: 'What is the current MSRP for CPN-12345?' / 'Show me all CPNs in the M9K family' / 'Which CPNs changed in Q1-26v1?' The chatbot retrieves answers from the unified data model.

- Version history: Every historical version (Q1-26v1, Q2-26v0, Q2-26v1) is accessible for comparison. Side-by-side diff view shows what changed between any two versions.

- Editing Status tab equivalent: Dashboard shows which PMs have completed their section, which CPNs are pending ECCN classification, and overall cycle readiness as a percentage.

9.3  API Integration — Agile & Oracle Fusion

Manual entry and manual comparison are replaced by live API bindings. Both Agile and Oracle Fusion are updated automatically as part of the standard release pipeline.

Agile API Integration

- Picklist sync: Discount Level and CPN Type picklists pulled from Agile via API before each PM editing session. Any new values added to Agile are automatically available in the web interface.

- CPN Type validation: CPN Type field validated against live Agile on every save — no batch comparison step.

- New CPN creation: When a new CPN is added in the web interface, the Agile API is called to verify it doesn't already exist in Agile and to pre-populate any Agile-managed fields.

Oracle Fusion API Integration

| Update Type | Trigger | Fields Updated | Method |
| --- | --- | --- | --- |
| Version update — new CPN | Pipeline release step for v0 and v1 | CPN, Description, MSRP USD, CPN Type, Effective date | Fusion REST API — new item creation |
| Version update — price change | Pipeline release step | MSRP USD, EUR, AUD, GBP, ILS prices, Effective date | Fusion REST API — item price update |
| Version update — deletion | Pipeline release step | CPN marked inactive, End date set | Fusion REST API — item deactivation |
| ACM relationship end date | ACM PB generation step | ACM relationship end date for expiring items | Fusion REST API — subscription relationship update |
| New ACM item creation | ACM PB generation step — new ACM CPNs | ACM CPN, UOM, MSRP, Effective date | Fusion REST API — new ACM item |
| New ACM relationship | ACM PB generation step | CAPEX CPN → ACM CPN relationship, Start/End dates | Fusion REST API — relationship creation |
| Support item relationships | Support Items Automation step | Support item CPN → parent CPN relationship | Fusion REST API — support relationship |

9.4  AI Anomaly Detection Engine

The AI anomaly detection engine is delivered in Phase C as part of the integrated pipeline. It operates on the unified data model and flags pricing outliers with plain-English explanations before release — transforming pricing QA from a reactive checklist into a proactive intelligence layer.

- Suffix/prefix pattern learning: The engine builds a catalog of known pricing relationships (e.g., _PS = +$10, /R = 1.5× base, _3Y = 3× annual price). Any new CPN or price change that violates an established pattern triggers an explanation: 'CPN-12345-PS is priced at $45 but the _PS suffix pattern expects $35–$40 based on 47 similar CPNs.'

- Category drift detection: If a product group's average price moves by more than a configurable threshold vs. the prior quarter, the engine flags the category with the percentage change and the outlier CPNs driving the movement.

- Cross-currency consistency: Engine verifies that EUR, AUD, GBP, and ILS prices are consistent with the declared exchange rates. A USD price change that was not reflected in all currency variants is flagged.

- ACM ratio validation: ACM MSRP × 12/36 compared to CAPEX MSRP for every ACM CPN. Lines where the maintenance ratio is outside the expected range are flagged with the expected vs. actual values.

- Historical outlier detection: Any price change greater than ±20% from the prior version is flagged for human confirmation, regardless of whether it passes all rule-based checks.

9.5  On-Demand Publishing & Version History

In Phase C, any Price Book can be generated on demand at any time — not constrained to the quarterly cycle window. Region, currency, category, and version are parameters. The same pipeline that generates the Q2 release can also regenerate Q1 for audit purposes.

- Trigger: API call or web portal button. Parameters: version_id, region (ROW/NA), currency (USD/EUR/GBP/AUD/ILS), category (ACTS/CHAMPS/ACM/Distributor).

- Output: Excel file(s) and/or PDF generated in under 5 minutes for a full cycle, stored in SharePoint/S3 with a direct download link.

- Version history: Every generated file is versioned and immutable. Historical versions accessible for comparison, audit, or regeneration. Diff view between any two versions available in the web portal.

- External audit support: Full audit trail: who changed what, when, and why. Export to Excel or PDF for external audit documentation.

9.6 - Audit Trail

Every action in the Phase C pipeline is logged to an immutable audit record. The audit capability is designed with requirements and covers the full lifecycle of every CPN from input through release.

What gets logged:

- Every CPN change (field-level before/after values, who made the change, timestamp)

- Every pipeline run (trigger source, parameters used, output files generated, run duration)

- Every Oracle Fusion sync event (update type, CPN, old/new values, API response, effective date)

- Every approval action (Meital's ACM approvals, Lior's NA change approvals, manager overrides on WARN-level QA rules)

- Every output file generation (version ID, currency, region, file hash, storage path, generated by)

Who has access:

- PMs: Read access to their own change history and current-cycle audit log

- Manager / PM Lead: Full read access to all change history, approval records, and pipeline run logs

- System: Write access only (no human edits to audit records after they are written)

How it works technically: All audit records are append-only. No record can be modified or deleted after creation. Every generated output file is stored with a hash — any tampering is detectable. The audit log is queryable by version, CPN, date range, change type, and approver.

10. Delivery Roadmap — 50 Days to Go-Live

Phase B is scoped to a 42-working-day delivery timeline, structured in tracks. Phase C begins immediately after Phase B UAT sign-off. Each track has clear entry and exit criteria; no track begins until its predecessor exit criteria are signed off.

| Days | Track | Deliverables & Exit Criteria | QA Gate |
| --- | --- | --- | --- |
| PHASE A — Live QA on PB Draft |  |  |  |
| Days 1–8 | Live Field Validation | Office.js add-in deployed to PB Draft file. All 9 real-time validation rules active. Anomaly detection engine initialized with historical pricing data. ECCN/CCATS notification workflow live. | Live QA active — zero errors reach Stage 2 QA gate without prior alert |
| PHASE B — Automation |  |  |  |
| Days 9–14 | Setup | Python repo initialized. Data access to PM PB, Macro PB, ACM script, and Agile API confirmed. Staging environment ready. | Data access validated — all source files readable and writable by pipeline |
| Days 15–19 | QA Automation Script | All 15 validation rules scripted and passing against Q2-26v1 real data. ECCN notification workflow automated. Output report format agreed with team. | QA script passing — 100% rule coverage on historical test data |
| Days 20–25 | Support Items + ACM Automation | PMs support items script integrated. ACM_PB_creation_main.py refactored to pandas 2.0+. Product mappings externalized. Full ACM PB generation automated end-to-end. | ACM PB creation validated — output matches manually produced Q2-26v1 ACM PB |
| Days 26–30 | NA Uplift + Distributor PB | All NA uplift rules applied programmatically. Nir's device pricing file consumed via structured format. Distributor discount applied from reference file. Flat tab generated. | NA uplift validated — all CPNs match expected uplift rule for category |
| Days 31–36 | Agile Picklist Sync + Eyal's Edits | Picklist sync automated. Cross-category line removal rules encoded and validated against ACTS/CHAMPS scope docs. Font-color and column cleanup automated. | Picklist alignment confirmed. Zero cross-category lines in output files. |
| Days 37–41 | Pricebook Mailer PPT | PPT and Word auto-generation from Version Update log scripted. Output reviewed and approved by PM lead. | PPT and Word output validated — matches manually produced reference for Q2-26v1 |
| Days 42–46 | Phase B UAT | Full pipeline run end-to-end using Q2-26v1 data. All 13 output files compared to manually produced baseline. Team runs parallel cycle for one full real quarter. | ≥95% accuracy vs. manual baseline across all 13 output files |
| Days 47–50 | Go-Live | Phase B production cutover. All manual process steps formally retired. Hypercare period begins (2 weeks on-call support from delivery team). | Go-live approved by PM lead and delivery team |
| PHASE C — Transformation |  |  |  |
| Next phase | Unified Data Model | Single source of truth database replaces dual PM PB / Macro PB file structure. All CPN data, pricing rules, and version history migrated. | Data model validated — all Q2-26v1 data imported and queryable |
| Next phase | Web Interface | React web application deployed. PM input forms live. Live price preview for all currencies. Editing status dashboard live. | Web interface validated by 2 PMs — all fields accessible and validated |
| Next phase | Oracle Fusion Sync (Phase B) | Fusion sync via Excel trigger file scripted. Version updates (new, price change, delete) pushed automatically. ACM relationship updates scripted. | Fusion sync tested end-to-end against staging Fusion environment |
| Next phase | Pricing Dashboard | Visual verification dashboard deployed. All 7 dashboard views live: version diff, uplift overlay, currency consistency, ACM scatter plot, price distribution, filter view, export. | Dashboard validated by 2 PMs and 1 manager — all views accurate against real data |
| Next phase | API Integration | Agile picklist sync via live API. Oracle Fusion updates via REST API (all 7 update types). Chatbot connected to unified data model. | API integration tested against staging Agile and Fusion environments |
| Next phase | ETL Pipeline Engine | Scheduled and on-demand pipeline replaces VBA macro. All 13 output files generated from one parameterized run. On-demand trigger live. | Pipeline stable E2E — full cycle in < 5 minutes from trigger |
| Next phase | AI Anomaly Engine | Pattern-based anomaly detection trained on 4+ years of historical pricing data. All 5 detection modes live and flagging real outliers. | Anomaly engine validated — zero false negatives on known historical anomalies |
| Next phase | UAT & Go-Live | Business sign-off received. Full pipeline deployed across all regions. Version history and audit log live. External audit export tested. | Go-live approved by PM lead, Finance, and delivery team |

11. Decisions Required

The following decisions are needed from AudioCodes stakeholders before or during the build phase. Each has a recommended default that can be adopted if no preference is specified.

| Decision | Options | Recommended Default |
| --- | --- | --- |
| NA price editability | (a) NA price fully auto-calculated, no PM override (b) NA price shown as preview, PM can edit (c) NA price editable only by designated approver | Option (c) — Approves all NA device-specific overrides; standard uplift auto-calculated |
| ACM approval workflow | (a) Meital reviews generated PDF by email (b) Meital approves via web portal with tracked decision (c) Auto-approval if no changes vs prior version | Option (b) — web portal approval with audit trail; Option (c) as Phase C enhancement Option (d) - The system runs an automated sanity check (rules she will define), and if it passes, no manual approval is needed (Meital need to define it) |
| Pricebook mailer PPT | (a) Auto-generated, distributed directly (b) Auto-generated, PM reviews and approves before send (c) Auto-generated, manager approves | Option (b) — PM reviews content before partner distribution |
| Agile write-back: who approves? | (a) Pipeline writes to Agile automatically (b) PM approval for new CPNs (c) Always require PM approval | Option (b) — When a new CPN is created in the web interface/PM PB, the pipeline will write it to Agile automatically — but only after a PM explicitly confirms the creation. Price updates to existing CPNs are pushed to Agile automatically with no additional approval step |
| Historical data migration (Phase C) | (a) Migrate last 4 quarters only (b) Migrate all available history (4+ years) (c) Keep historical files in SharePoint; migrate from Q3-26 forward | Option (b) — full history required for AI anomaly detection training |
| External audit capability | (a) Export on request (b) Scheduled monthly export to designated SharePoint folder (c) Real-time audit API for external auditors | Option (b) — scheduled export sufficient for current audit requirements Option (c) - pending KPMG requirements review |

12. Definition of Success

Phase B is declared successful when all of the following criteria are met and sustained for 30 consecutive days post go-live. Phase C criteria are assessed at the Phase C go-live milestone.

| Phase | Criterion | Definition |
| --- | --- | --- |
| A | Live QA Active | Real-time validation running on the PB Draft file. Every field edit validated instantly; ECCN/CCATS alerts firing for new CPNs; pattern-based anomaly alerts firing before PMs begin their changes. |
| B | QA Automated | All 15 validation checks pass automatically before every macro run. Zero manual QA intervention required. QA gate completes in under 60 seconds. |
| B | Support Items Automated | All 9 support items calculated and appended automatically for every qualifying new/updated CPN. Zero manual execution of PMs script. |
| B | ACM PB Generation Automated | Full ACM PB generated programmatically from version deltas. Meital receives the draft for approval without any manual script execution. Zero pandas compatibility errors. |
| B | NA Uplift Validated | All NA uplift rules applied programmatically with ≥99.9% accuracy vs. manual calculation across all CPN categories and currencies. |
| B | Eyal's Edits Eliminated | Zero cross-category lines in any output file. Font-color and column cleanup applied automatically. Eyal's manual post-macro session no longer required. |
| B | Cycle Time ≤ 5 Days | Full Price Book suite (all 13 output files) generated in 3–5 business days from PM input close, down from 30 business days today. |
| B | Zero Regression | All 13 generated output files match or exceed the accuracy of manually produced equivalents. Zero pricing discrepancies introduced by automation. |
| C | Unified Data Model Live | Single source of truth replaces dual PM PB / Macro PB file structure. All CPN data, version history, and pricing rules in one database. |
| C | Web Interface Adopted | All PMs using the web interface for CPN entry and updates. Direct Excel editing of the PM PB retired. |
| C | API Integration Active | Agile picklist sync and Oracle Fusion updates completed automatically via live API as part of every release pipeline run. |
| C | On-Demand Generation | Full Price Book suite generated in < 5 minutes from a single pipeline trigger, in any supported currency/region combination. |
| C | AI Anomaly Engine Active | Pattern-based anomaly detection flagging pricing outliers with plain-English explanations before every release. Zero known historical anomalies missed in back-test. |
| C | Pricing Dashboard Live | Visual verification tool accessible to all PMs. All 7 dashboard views operational. PMs can verify pricing strategy for a full release in under 10 minutes. |
| C | Audit Pass | The automated pipeline and its outputs successfully pass an external audit. Full audit trail, version history, and export capability verified against audit requirements. |
| C | Oracle Fusion Sync Active | Version updates, ACM relationships, and support item relationships synced to Fusion automatically as part of the pipeline. Zero manual Fusion data entry. |

13. Input / Output Specifications

This section documents concrete input and output structures for every pipeline component, derived directly from the actual PM PB, Macro PB, and ACM script data. All field names, types, and sample values match the live data so engineers can build against real schemas, not abstractions.

Data Overview — Actual Source Volumes

| Source | Record Count | Key Fields |
| --- | --- | --- |
| PM PB Master (Q2-26v1) | 3,854 CPN rows | CPN, Description, MSRP USD, EUR, AUD, GBP, ILS, NA, CPN Type, Discount Level, Status, ECCN, CCATS, HS Code, Notes |
| Macro PB (.xlsm) | 3,594 active rows (Delete lines removed) | Master tab: all CPN data. Version Updates tab: New/Update/Delete delta. EOS tab: deleted CPNs with support items. |
| ACM PB (USD, Q2-26v1) | ~1,200 ACM item rows | ACM CPN, CAPEX CPN link, MSRP USD, UOM, Relationship start/end dates, Subscription type |
| NA ACTS USD PB | 3,594 rows + NA uplift | All ROW ACTS USD fields + NA MSRP (post-uplift), Flat tab with NA prices |
| Oracle Fusion (Basic PB) | Version update records per quarter | New CPNs, price changes, deletions, ACM relationships, support relationships, UOM entries |
| Agile (picklist reference) | ~50 picklist values | Discount Level values (e.g. D1–D10), CPN Type values (HW/SW/SVC/ACM) |

1. PM PB Input — CPN Record Schema

The PM PB is the source of truth for all CPN data entering the pipeline. The schema below reflects the actual columns in the live Q2-26v1 PM PB file.

| Field | Type | Description / Sample |
| --- | --- | --- |
| CPN | STRING(20) | Primary key. Max 20 chars, uppercase, no spaces. Example: 'SW-VOCA-BASE-1' |
| Description | STRING(255) | Product description. Example: 'VocaNom Base License, 1 User' |
| MSRP USD | DECIMAL(18,2) | List price in USD. Example: 1250.00 |
| EUR | DECIMAL(18,2) | Calculated: MSRP USD ÷ D10 rate. Example: 1157.41 (at rate 1.08) |
| AUD | DECIMAL(18,2) | Calculated from AUD exchange rate. Example: 1925.00 |
| GBP | DECIMAL(18,2) | Calculated from GBP exchange rate. Example: 985.00 |
| ILS | DECIMAL(18,2) | Calculated from ILS exchange rate. Example: 4625.00 |
| NA | DECIMAL(18,2) | NA uplift applied per category rule. Editable for device-specific overrides. Example: 1375.00 |
| CPN Type | ENUM | HW / SW / SVC / ACM-PB. Controls uplift rules, support item eligibility, and category inclusion. |
| Discount Level | ENUM | D1–D10. Validated against Agile picklist. Controls distributor net price calculation. |
| Status | ENUM | New / Update / Delete / (blank for unchanged). Drives Version Updates tab and Fusion sync. |
| ECCN | STRING(20) | Export control classification. Example: 'EAR99', '5D992'. Picklist enforced for known values. |
| CCATS | STRING(20) | CCATS classification. Example: 'G184155'. Updated by Eytan/Ishay for new CPNs. |
| HS Code | STRING(20) | Harmonized System code. Example: '8517.62'. Picklist enforced for known values. |
| Notes | TEXT | Free text. Restrictions: no % or Discount references. Example: 'Replaces SW-VOCA-BASE-OLD' |
| Product Family | STRING(60) | Product group for anomaly detection and dashboard filtering. Example: 'VocaNom', 'M9K', 'ACTS' |
| Category | STRING(30) | ACTS / CHAMPS / AHR / ACM. Controls which output files include this CPN. |

2. QA Validation Engine — Output Schema

The QA automation script produces a structured validation report consumed by the pipeline orchestrator. A failed BLOCK-severity rule halts the pipeline; WARN-severity rules produce a report but allow continuation with manager override.

| Field | Type | Description / Sample |
| --- | --- | --- |
| report_id | UUID | Primary key. Auto-generated per run. Example: 'qa-2026-Q2-v1-001' |
| run_timestamp | DATETIME | UTC timestamp of validation run. Example: '2026-05-01T09:14:00Z' |
| source_file_version | STRING | PM PB version identifier. Example: 'Q2-26v1' |
| total_cpns | INTEGER | Total CPN rows evaluated. Example: 3854 |
| rules_passed | INTEGER | Count of rules with zero violations. Example: 13 |
| rules_failed | INTEGER | Count of rules with one or more violations. Example: 2 |
| overall_status | ENUM | PASS / FAIL / WARN — FAIL if any BLOCK-severity rule has violations |
| violations | ARRAY | List of violation objects: {rule_id, rule_name, severity, affected_rows[], field, expected, actual} |
| eccn_notification_sent | BOOLEAN | True if ECCN/CCATS alert was dispatched to Eytan and Ishay |
| eccn_cpns | ARRAY | CPNs requiring ECCN/CCATS classification. Example: ['SW-NEW-001', 'HW-NEW-002'] |
| anomaly_alerts | ARRAY | Pattern-based anomaly flags: {cpn, pattern, expected_range, actual_price, explanation} |
| approver_override | STRING | If WARN-level rules were overridden, the approver's name and timestamp |
| next_step | ENUM | PROCEED / BLOCKED — consumed by pipeline orchestrator to determine whether to advance |

3. Support Items Calculator — Input/Output

The Support Items Calculator takes qualifying CPNs and produces the 9 support item variants for each. Output is appended directly to the pipeline's working data model.

| Field | Direction | Type | Description / Sample |
| --- | --- | --- | --- |
| parent_cpn | Input | STRING(20) | The base CPN. Example: 'HW-M9K-4010-8' |
| parent_msrp_usd | Input | DECIMAL(18,2) | Base MSRP USD from PM PB. Example: 8500.00 |
| cpn_type | Input | ENUM | Must be HW or SW to qualify for support item generation |
| product_family | Input | STRING(60) | Used to determine support pricing tier. Example: 'M9K' |
| status | Input | ENUM | New or Update — only qualifying CPNs processed |
| support_cpn | Output | STRING(20) | Generated support item CPN. Example: 'HW-M9K-4010-8-S1' |
| support_type | Output | ENUM | ACTS-STD / ACTS-PRE / CHAMPS-STD / CHAMPS-PRE / (5 additional variants) |
| support_msrp_usd | Output | DECIMAL(18,2) | Calculated from parent MSRP per support pricing rules. Example: 1700.00 |
| parent_cpn_link | Output | STRING(20) | FK back to parent CPN for Fusion relationship creation |
| eos_flag | Output | BOOLEAN | True if parent CPN status = Delete — EOS entry to be created |
| eos_effective_date | Output | DATE | Effective date for EOS entry (matches version release date) |

4. ACM Generation Engine — Input/Output

| Field | Direction | Type | Description / Sample |
| --- | --- | --- | --- |
| capex_cpn | Input | STRING(20) | Source CAPEX CPN. Example: 'SW-TEAMS-ENT-100' |
| capex_msrp_usd | Input | DECIMAL(18,2) | CAPEX MSRP from general PB. Example: 12000.00 |
| previous_acm_pb | Input | FILE | Previous quarter's ACM PB — used to identify ACM Version Updates |
| product_mapping_config | Input | JSON | Externalized product-to-abbreviation mapping. Example: {'Teams Enterprise': 'TE', 'Live Premium': 'LP'} |
| match_tolerance | Input | DECIMAL | ±2% MSRP deviation allowed for CAPEX-to-ACM mapping. Configurable. |
| acm_cpn | Output | STRING(20) | Generated ACM CPN. Example: 'ACM-TEAMS-ENT-100-M12' |
| acm_msrp_usd | Output | DECIMAL(18,2) | ACM MSRP. Formula: CAPEX MSRP × 12/36 (M36 standard). Example: 4000.00 |
| acm_uom | Output | STRING(20) | Unit of measure for Fusion. Example: 'Each', 'User', 'Session' |
| relationship_start | Output | DATE | ACM relationship start date (effective version date) |
| relationship_end | Output | DATE | ACM relationship end date. NULL for open-ended subscriptions. |
| acm_version_update_type | Output | ENUM | New / Price Updated / Deleted — for ACM Version Updates tab |
| currency_variants | Output | ARRAY | EUR, GBP, AUD, ILS, USD prices calculated from approved USD base |

5. NA Uplift Engine — Input/Output

| Field | Direction | Type | Description / Sample |
| --- | --- | --- | --- |
| cpn | Input | STRING(20) | CPN being processed. Example: 'HW-M9K-4010-8' |
| cpn_type | Input | ENUM | HW / SW / SVC / ACM-PB — determines uplift rule |
| product_family | Input | STRING(60) | M9K / TAA / HW-Accessories / other — determines uplift % |
| row_msrp_usd | Input | DECIMAL(18,2) | ROW ACTS USD MSRP. Example: 8500.00 |
| nir_device_override | Input | DECIMAL(18,2) | Optional. From Nir's quarterly device pricing file. NULL if not overridden. |
| taa_flag | Input | BOOLEAN | True if CPN qualifies for TAA uplift rule |
| na_msrp_usd | Output | DECIMAL(18,2) | Calculated NA price. Example: 10200.00 (+20% for M9K... +15%) |
| uplift_rule_applied | Output | STRING(60) | Human-readable rule. Example: '+15% M9K uplift applied' |
| uplift_overridden | Output | BOOLEAN | True if Nir's device override was applied instead of calculated uplift |
| na_flat_tab_entry | Output | OBJECT | Row for the NA Flat tab: {cpn, na_msrp, uplift_rule, override_flag} |

6. Oracle Fusion Sync — Output Schema

Every Fusion update is recorded in the sync log with full before/after values for audit. Retries are handled automatically for transient API failures.

| Field | Type | Description / Sample |
| --- | --- | --- |
| sync_id | UUID | Primary key, auto-generated per sync action |
| pipeline_run_id | STRING | The pipeline run that triggered this sync. Example: 'Q2-26v1-release-001' |
| update_type | ENUM | new_cpn / price_change / deletion / acm_new / acm_end_date / acm_relationship / support_relationship |
| cpn | STRING(20) | CPN being updated in Fusion |
| fusion_item_id | STRING | Oracle Fusion internal item ID (returned by Fusion API on creation) |
| field_name | STRING(60) | Field being updated. Example: 'MSRP_USD', 'End_Date', 'UOM' |
| old_value | TEXT | Previous value (for audit). NULL for new records. |
| new_value | TEXT | New value being written to Fusion |
| effective_date | DATE | Pricing effective date. v0: 30 days before quarter; v1: 1st day of quarter |
| sync_status | ENUM | PENDING / SUCCESS / FAILED / RETRY |
| api_response_code | INTEGER | Fusion REST API response. 200/201 = success; 4xx/5xx = failure |
| retry_count | INTEGER | Number of automatic retries attempted (max 3) |
| synced_at | DATETIME | UTC timestamp of successful sync |
| error_message | TEXT | API error message if sync_status = FAILED after all retries |

7. Version Updates — Output Schema

The Version Updates log is the single audit record for all CPN changes in a release. It replaces the 3+ separate Version Updates sheets that exist today (ACTS, CHAMPS, NA, ACM).

| Field | Type | Description / Sample |
| --- | --- | --- |
| version_update_id | UUID | Primary key |
| version_id | STRING | Release version. Example: 'Q2-26v1' |
| cpn | STRING(20) | CPN that changed |
| change_type | ENUM | New / Price Updated / Deleted |
| scope | ENUM | ACTS / CHAMPS / NA / ACM — which price books this change applies to. Multi-value. |
| old_msrp_usd | DECIMAL(18,2) | Previous MSRP USD. NULL for new CPNs. |
| new_msrp_usd | DECIMAL(18,2) | New MSRP USD. NULL for deleted CPNs. |
| currency_changes | OBJECT | EUR/AUD/GBP/ILS/NA old and new values for each currency |
| description_change | OBJECT | Old and new description if changed. NULL if description unchanged. |
| effective_date | DATE | Date this change takes effect (v1 effective date) |
| included_in_v0 | BOOLEAN | True if this change was already in the v0 pre-release |
| included_in_v1 | BOOLEAN | True if this change appears in the v1 effective version |
| fusion_sync_id | UUID | FK to Oracle Fusion sync record for this change |
| created_by | STRING | PM or pipeline that created this change record |
| created_at | DATETIME | Timestamp when this version update was logged |

Effective version Version Updates include all changes made in both v0 and v1. The unified log allows any authorized reviewer to see the complete change history for a release without opening multiple workbooks.